**Shortcoming of the project**

* Improper planning process towards development
* Communication with team members in different time zones was initially difficult.
* The inexperience of the AmaliTech dev team affected the estimations for user stories leading to packed items to complete within a sprint.
* Developers were not fully informed on the platform they are to build
* Little to no patience was exercised by the product owners and stakeholders when the team (AmaliTech-working on their first main project and working with different company with different nationals) were struggling to produce expected result.
* At least one laptop could have been provided for testers to manage test efforts

**The project processes**

* Too many meetings took away development time
* Business Analysts not being part of planning and reviews brought about back-and-forths which could have been prevented

**The team & the product managers**

* At the initial stages, the product managers frustrated the development team with inconsistent information.
* The dev team from AmaliTech were not experienced/has little to no knowledge in the selected stacks.

**The project management**

* The project could have been managed better at the initial stages if the working team (AmaliTech and getNNotized) were made to familiarize for a given period before main work started.

**If you had it all to do again what would have been done differently**

* Be consistent with the information delivered to the development team
* Know the actual product (end goal) in mind before development starts

**Our Success**

* Completion of the project and acquiring valuable experience and skills for future projects